Below is a practical, week-by-week development roadmap based on your PRD, designed for:

- building fast without breaking architecture

- prioritizing security + scalability from day one

- aligning with Flutter (mobile) + React (web) + NestJS backend

✅ PART 4: STEP-BY-STEP BUILD ROADMAP

🔷 OVERALL TIMELINE

Phase 0 → Setup & Architecture        (Week 1–2)

Phase 1 → Core Foundation (MVP)       (Week 3–8)

Phase 2 → Operations Layer           (Week 9–14)

Phase 3 → AI Intelligence Layer      (Week 15–20)

Phase 4 → SaaS & Scaling             (Week 21–28)

🔷 PHASE 0: SETUP & ARCHITECTURE (Week 1–2)

🎯 Goal

Lay a solid foundation — this determines success or failure.

✅ Week 1 — Project Setup

1. Repositories

Create:

- backend-core (NestJS)

- ai-service (FastAPI)

- web-app (React + Vite)

- mobile-app (Flutter)

- infra (Terraform)

2. Core backend scaffold

Create modules:

auth/

users/

tenants/

audit/

core/

3. Basic database setup

PostgreSQL tables:

- users

- roles

- permissions

- tenants

- audit_logs

4. DevOps

- Docker setup

- GitHub Actions CI/CD

- environments: dev / staging / prod

✅ Week 2 — Authentication + Security

Build

- Auth0 / Keycloak integration

- JWT validation middleware

- role-based access control (RBAC)

- tenant ID enforcement

Implement:

- login flow (web + mobile)

- token refresh

- logout

- device/session tracking (basic)

🔴 CRITICAL

Also build:

- audit logging (EVERY login/action)

- request validation layer

🔷 PHASE 1: CORE FOUNDATION (MVP) (Week 3–8)

✅ Week 3 — CRM Core (Leads + Clients)

Backend

- lead CRUD

- client CRUD

- contact management

Web

- lead table

- client dashboard

Mobile

- view leads

- basic create/edit

✅ Week 4 — Sales Pipeline

Build

- pipeline stages

- opportunity tracking

UI

- drag-and-drop pipeline (React)

- list-based pipeline (Flutter)

Add

- activity tracking (calls, notes, emails)

✅ Week 5 — Client Portal (V1)

Build:

- client login

- dashboard

- view services

- view invoices (placeholder)

Mobile focus:

- client dashboard

- notifications

✅ Week 6 — Billing System (Core)

Backend:

- invoice model

- subscription model

- Stripe integration

Features:

- create invoice

- mark paid

- subscription plans

Web:

- billing dashboard

- invoices table

✅ Week 7 — Contracts System

Build:

- contract templates

- PDF generation

- contract lifecycle

Integration:

- DocuSign API

UI:

- send contract

- view contract

- status tracking

✅ Week 8 — Notifications + Audit Completion

Build:

- email notifications (SendGrid)

- in-app notifications

- basic real-time (WebSockets)

Complete:

- audit logs dashboard

- notification center

✅ RESULT AFTER PHASE 1 (MVP)

You now have:

✔ Working CRM
✔ Client portal
✔ Billing
✔ Contracts
✔ Authentication + security
✔ Audit logs

👉 This is your sellable MVP

🔷 PHASE 2: OPERATIONS LAYER (Week 9–14)

✅ Week 9 — Project Management

Build:

- projects

- tasks

- milestones

UI:

- Kanban board (React)

- simple task lists (Flutter)

✅ Week 10 — File System

Build:

- file upload/download

- S3/Blob storage integration

- signed URLs

Security:

- file access control

- tenant isolation

✅ Week 11 — Support System

Build:

- ticket system

- ticket status

- SLA tracking

Add:

- chat system (basic realtime)

✅ Week 12 — Communication Hub

Integrations:

- Twilio (SMS)

- WhatsApp API (optional)

- email sync (optional)

Features:

- unified messages view

- conversation history

✅ Week 13 — Workflow Automation Engine (V1)

Build:

- triggers

- actions

- simple rules

Example:

new lead → assign to rep

invoice overdue → send reminder

✅ Week 14 — Analytics Dashboards

Build:

- sales dashboards

- revenue dashboards

- client metrics

Start:

- basic reporting APIs

✅ RESULT AFTER PHASE 2

✔ Full operations CRM
✔ Support system
✔ Messaging hub
✔ File management
✔ Basic automation

🔷 PHASE 3: AI INTELLIGENCE LAYER (Week 15–20)

✅ Week 15 — AI Infrastructure

Build:

- AI service (FastAPI)

- OpenAI integration

- embeddings pipeline

- prompt templates

Add:

- vector DB (pgvector)

✅ Week 16 — AI Assistant

Build:

- internal AI chat

- client AI chat

Features:

- knowledge retrieval

- CRM summaries

✅ Week 17 — AI for CRM

Add:

- lead scoring

- follow-up generation

- sentiment analysis

✅ Week 18 — AI for Support

Add:

- ticket classification

- auto-routing

- response suggestions

✅ Week 19 — AI for Documents

Build:

- contract AI drafting support

- proposal generation

✅ Week 20 — AI Governance

VERY IMPORTANT

Add:

- prompt logging

- AI audit logs

- permission checks

- human approval for risky actions

✅ RESULT AFTER PHASE 3

✔ Fully AI-powered CRM
✔ Automation-driven workflows
✔ Smart analytics & predictions

🔷 PHASE 4: SAAS & SCALING (Week 21–28)

✅ Week 21–22 — Multi-Tenant Expansion

Improve:

- tenant isolation

- tenant settings

- tenant billing

✅ Week 23–24 — Performance + Scaling

Add:

- Redis caching

- query optimization

- background job improvements

✅ Week 25–26 — Public API

Build:

- API keys

- developer access

- webhooks

✅ Week 27 — Security Hardening

Add:

- penetration testing fixes

- rate limiting improvements

- SIEM integration

✅ Week 28 — Enterprise Readiness

Add:

- compliance tools

- advanced audit exports

- backup/recovery automation

🔷 TEAM STRUCTURE (REALISTIC)

To move at this speed:

Minimum team

- 1 Tech Lead / Architect

- 2 Backend Engineers

- 2 Frontend Engineers (React)

- 1 Flutter Engineer

- 1 DevOps Engineer

- 1 AI Engineer

🔷 DAILY DEVELOPMENT FLOW

Each feature follows:

1. API contract

2. Backend logic

3. Security layer

4. Audit logging

5. Frontend integration

6. Testing

🔷 PRIORITY RULES (CRITICAL)

Always build in this order:

- ✅ Auth + permissions

- ✅ Data models

- ✅ APIs

- ✅ Security

- ✅ UI

- ✅ AI (last, never first)

🔷 BIGGEST ROADMAP RISKS

Avoid:

❌ skipping RBAC early
❌ adding AI before audit logs
❌ weak tenant isolation
❌ building microservices too early
❌ ignoring billing edge cases
❌ poor logging/monitoring

✅ FINAL RESULT

If you follow this roadmap:

In ~6–7 months you will have:

- a full enterprise CRM

- a client portal

- AI-powered workflows

- SaaS-ready platform

- production-grade security + scalability

🚀 If you want next level

I can now help you with:

- Database ERD (actual schema design)

- RBAC permission matrix (roles + permissions)

- API spec (endpoint-by-endpoint)

- Sprint breakdown (Agile version of roadmap)