Advanced AI-Powered Secure CRM + Client Portal Platform

Prepared For: IT Services Company
Document Version: 1.0
Date: May 2026
Prepared By: OpenAI Strategy Draft

⸻

1. Executive Summary

The goal is to build an enterprise-grade CRM and client management platform that combines:

Internal operational management
AI-powered automation
Sales and lead management
Billing and subscription management
Secure client portal
Contract generation and e-signatures
Project and service delivery tracking
Communication hub
Analytics and forecasting
Enterprise-level cybersecurity
Multi-tenant architecture for future SaaS expansion

The platform should be designed as:

Extremely secure
AI-native
Scalable
Modular
Auditable
Automation-driven
Enterprise-ready
Cloud-native

The long-term vision is for this CRM to become:

Your internal operating system
A client self-service platform
A future commercial SaaS product
A centralized AI operations hub

⸻

2. Product Vision

Create a unified platform where:

Your team manages operations internally
Clients interact through a secure portal
AI automates repetitive workflows
Every action is logged and auditable
Financials, contracts, subscriptions, and projects are centralized
Security is built into every layer

⸻

3. Core Objectives

Business Objectives

Reduce operational overhead
Automate onboarding and service delivery
Improve client experience
Increase lead conversion rates
Centralize all client data
Reduce security risk
Improve billing accuracy
Improve customer retention
Build a scalable SaaS foundation

Technical Objectives

Enterprise-grade security architecture
Zero Trust design
API-first architecture
AI integration layer
Multi-role permission system
Scalable infrastructure
High availability
Real-time monitoring
Compliance-ready architecture

⸻

4. High-Level System Architecture

Frontend Applications

Internal Dashboard

Used by:

Sales
Admins
Support
Finance
Project managers
Developers
Executives

Client Portal

Used by clients to:

Request services
Track invoices
Sign contracts
View projects
Manage subscriptions
Communicate with support
Upload documents
Access reports

Mobile Apps (Phase 2)

iOS
Android
Push notifications
Mobile approvals
Mobile signatures

⸻

Backend Services

Core Services

Authentication Service
Authorization Service
CRM Service
Billing Service
Contract Service
Notification Service
AI Service Layer
Audit Logging Service
Workflow Engine
Reporting Service
File Storage Service
Subscription Service
Payment Processing Service

⸻

5. Core Modules

MODULE 1 — Authentication & Identity Management

Features

Multi-factor authentication (MFA)
Passwordless login
OAuth2 / OpenID Connect
SSO integration
Biometric authentication (mobile)
Session management
Device tracking
Login anomaly detection
IP monitoring
Trusted device management

Security Requirements

JWT rotation
Refresh token expiration
Session invalidation
Geo-location login alerts
Brute force protection
CAPTCHA
Adaptive authentication
Device fingerprinting

Roles

Super Admin
Admin
Sales
Finance
Support
Developer
Client Owner
Client Staff
Read-only Auditor

Advanced Security

RBAC (Role-Based Access Control)
ABAC (Attribute-Based Access Control)
Just-In-Time permissions
Least privilege access
Session timeout policies

⸻

MODULE 2 — Lead & Sales CRM

Features

Lead Management

Lead capture forms
AI lead scoring
Lead enrichment
Duplicate detection
Lead source tracking
Lead assignment automation
Pipeline stages
Opportunity tracking

Sales Pipeline

Drag-and-drop pipeline
Custom workflows
Follow-up reminders
Meeting scheduling
AI sales recommendations
Revenue forecasting
Deal probability scoring

Communication Tracking

Email sync
WhatsApp integration
SMS integration
Call logging
Meeting transcripts
AI summaries

AI Features

AI-generated follow-ups
Sentiment analysis
Opportunity risk analysis
Churn prediction
Proposal generation
Smart reminders

⸻

MODULE 3 — Client Portal

Features

Client Dashboard

Active services
Subscription status
Outstanding invoices
Project status
Support tickets
Usage analytics
Notifications
Announcements

Client Actions

Order services
Upgrade subscriptions
Download invoices
Pay online
View contracts
Sign agreements
Upload files
Chat with support
Request consultations

Portal Security

MFA enforcement
Secure document access
Encrypted uploads
Access expiration links
Client-specific encryption keys

⸻

MODULE 4 — Subscription & Billing System

Features

Billing

One-time invoices
Recurring subscriptions
Usage-based billing
Tax management
Discounts and coupons
Multi-currency support
Automated reminders

Payment Integration

Stripe
PayPal
Bank transfer support
Mobile money support
Crypto support (optional)

Financial Tracking

Revenue analytics
Payment reconciliation
Failed payment recovery
Financial reporting
Profitability tracking

Security

PCI-DSS compliance
Tokenized payment handling
Never store raw card data
Fraud monitoring
Transaction anomaly detection

⸻

MODULE 5 — Contracts & E-Signatures

Features

Contract templates
Dynamic document generation
AI-assisted contract drafting
E-signatures
Version tracking
Clause library
Approval workflows
Expiration reminders

Security

Immutable audit trail
Signature verification
Timestamp verification
Legal compliance logging
Document hashing
Tamper detection

⸻

MODULE 6 — Project & Service Management

Features

Project Tracking

Kanban boards
Milestones
Time tracking
Deliverables
Task dependencies
Team assignments
SLA tracking

Client Visibility

Shared project view
Deliverable downloads
Progress reports
Feedback approvals

AI Enhancements

Timeline predictions
Delay risk alerts
Workload optimization
Automated reporting

⸻

MODULE 7 — Support & Ticketing

Features

Ticket management
Live chat
AI chatbot
SLA enforcement
Priority queues
Escalation workflows
Knowledge base
Remote support integrations

AI Features

AI ticket classification
Auto-routing
Suggested responses
Sentiment analysis
AI-generated summaries

⸻

MODULE 8 — AI Operating Layer

Core AI Functions

AI Assistant

Internal assistant
Client assistant
Knowledge retrieval
Context-aware recommendations

AI Automation

Workflow automation
Auto-document generation
AI email generation
AI proposal writing
AI analytics
AI forecasting

AI Governance

Human approval workflows
AI audit logging
Prompt logging
AI action restrictions
AI confidence scoring

AI Security

Prompt injection protection
Data leakage prevention
AI permission boundaries
Model isolation
Secure vector database

⸻

MODULE 9 — Analytics & Reporting

Features

Dashboards

Revenue dashboard
Sales dashboard
Client health dashboard
Support analytics
Employee productivity
Security analytics

AI Insights

Revenue forecasting
Churn prediction
Risk detection
Growth opportunities

Exporting

PDF reports
CSV exports
Scheduled reports
API access

⸻

MODULE 10 — Workflow Automation Engine

Features

Automation Builder

Visual workflow editor
Conditional logic
Triggers and actions
Approval chains
Delayed execution

Example Automations

New lead → assign sales rep
Invoice overdue → send reminders
Contract signed → start onboarding
Subscription expiring → renewal campaign

⸻

6. Cybersecurity & Security Architecture

SECURITY IS A CORE PRODUCT FEATURE

The CRM must be built with enterprise-grade security from day one.

⸻

6.1 Zero Trust Architecture

Assume:

No user is automatically trusted
No device is trusted
No internal traffic is trusted

Requirements

Continuous verification
Identity-based access
Network segmentation
Policy enforcement
Real-time monitoring

⸻

6.2 Data Security

Encryption

At Rest

AES-256 encryption
Database encryption
File encryption
Backup encryption

In Transit

TLS 1.3
HSTS enforcement
Secure cookies
Certificate pinning

Key Management

Dedicated KMS
Hardware security modules (HSM)
Automatic key rotation
Secret vault management

⸻

6.3 Application Security

Security Standards

Follow:

OWASP Top 10
SOC 2 readiness
ISO 27001 principles
GDPR readiness
PCI-DSS readiness

Protections

Input Security

Input sanitization
Parameterized queries
XSS protection
CSRF protection
SQL injection prevention

API Security

API gateway
Rate limiting
API authentication
Request validation
API logging
Signed requests

Infrastructure Security

WAF (Web Application Firewall)
DDoS protection
IDS/IPS systems
Runtime protection
Container scanning
Vulnerability scanning

⸻

6.4 Access Control Security

Security Requirements

RBAC
ABAC
Permission inheritance
Temporary elevated access
Approval-based sensitive actions
Full audit trails

Sensitive Action Controls

Require MFA for:

Password changes
Payment changes
Contract deletion
Admin actions
User impersonation

⸻

6.5 Logging & Monitoring

Mandatory Logging

Log:

Logins
Failed logins
Data exports
File downloads
Permission changes
AI actions
Payment activities
API calls

Monitoring

SIEM integration
Threat detection
Anomaly detection
Real-time alerts
User behavior analytics

⸻

6.6 Backup & Disaster Recovery

Requirements

Automated backups
Cross-region replication
Immutable backups
Point-in-time recovery
Disaster recovery plans
Ransomware protection

Recovery Targets

RPO

< 15 minutes

RTO

< 1 hour

⸻

6.7 Secure Development Lifecycle (SDLC)

Requirements

Security code reviews
Static analysis
Dependency scanning
Penetration testing
Automated testing
Secure CI/CD
Secret scanning
Supply chain security

⸻

7. Recommended Technology Stack

Frontend

Web

Next.js
React
TypeScript
TailwindCSS
Zustand or Redux

Mobile

React Native

⸻

Backend

API Layer

Node.js (NestJS)
   OR
Go (Gin/Fiber)

AI Layer

Python (FastAPI)

Authentication

Keycloak
   OR
Auth0
   OR
Clerk Enterprise

⸻

Database

Primary Database

PostgreSQL

Cache

Redis

Search

Elasticsearch/OpenSearch

Vector Database

pgvector
   OR
Pinecone

⸻

Infrastructure

Cloud

AWS
   OR
Google Cloud

Containerization

Docker
Kubernetes

CDN

Cloudflare

Monitoring

Prometheus
Grafana
ELK Stack
Datadog

⸻

8. AI System Design

AI Capabilities

Internal AI Assistant

Company knowledge retrieval
Ticket analysis
Sales assistance
Client summaries
Automated documentation

Client AI Assistant

FAQ automation
Billing questions
Service recommendations
Ticket assistance

⸻

AI Architecture

Components

LLM Gateway
Prompt Management System
Vector Database
Embedding Pipeline
AI Permissions Engine
AI Audit Logs
AI Rate Limiting

⸻

AI Safety Controls

Mandatory Controls

Prompt filtering
Sensitive data masking
Output moderation
AI action restrictions
Human approval layers
Context isolation
Tenant isolation

⸻

9. Multi-Tenant SaaS Readiness

The architecture should support:

Multiple companies
Isolated tenant data
Tenant-specific branding
Tenant-specific AI models
Tenant billing
Usage metering
Tenant-level permissions

⸻

10. Compliance & Legal

Compliance Targets

Initial

GDPR readiness
SOC 2 readiness
PCI-DSS considerations

Future

HIPAA (optional)
ISO 27001 certification
FedRAMP readiness

⸻

11. Performance Requirements

Availability

99.95% uptime

Scalability

100,000+ users
Millions of records
Horizontal scaling

Speed Targets

API response < 300ms
Dashboard load < 2 seconds
Search < 1 second

⸻

12. Recommended Development Phases

PHASE 1 — Foundation

Build:

Authentication
User management
Core CRM
Basic client portal
Billing
Contracts
Audit logs
RBAC
Notifications

Security Focus:

MFA
Encryption
Secure APIs
Logging
CI/CD security

Timeline:
3–5 months

⸻

PHASE 2 — Advanced Operations

Build:

Project management
Ticketing system
Workflow automation
AI assistant
Analytics dashboards
Mobile apps

Timeline:
3–4 months

⸻

PHASE 3 — AI Intelligence Layer

Build:

Predictive analytics
AI automation
Smart workflows
AI lead scoring
AI support automation
AI forecasting

Timeline:
2–4 months

⸻

PHASE 4 — Enterprise & SaaS Expansion

Build:

Multi-tenant architecture
White-labeling
Marketplace integrations
Public APIs
Enterprise compliance

Timeline:
4–6 months

⸻

13. DevOps & Deployment Strategy

CI/CD

Pipeline Requirements

Automated tests
Security scanning
Dependency scanning
Container scanning
Secret detection
Auto rollback

⸻

Deployment Environments

Development
Staging
Production
Disaster Recovery

⸻

Infrastructure as Code

Use:

Terraform
Helm
Kubernetes manifests

⸻

14. API Architecture

API Principles

API-first design
Versioned APIs
REST + GraphQL
Webhooks
Event-driven architecture

Security

OAuth2
JWT validation
API throttling
API scopes
Signed webhooks

⸻

15. File & Document Security

Secure File Handling

Malware scanning
MIME validation
Encrypted storage
Access controls
Temporary signed URLs
Version history

⸻

16. Notification System

Channels

Email
SMS
Push notifications
WhatsApp
In-app notifications

Features

Notification preferences
Real-time delivery
Delivery tracking
Retry logic

⸻

17. Internal Team Management

Features

Employee management
Attendance tracking
Internal tasks
Internal approvals
Performance tracking
Activity monitoring

⸻

18. Advanced Features Roadmap

Future Enhancements

AI Voice Agent

Automated calls
Voice support
AI receptionist

AI Financial Intelligence

Revenue predictions
Cost optimization
Fraud detection

AI Cybersecurity Layer

Threat prediction
Behavioral anomaly detection
Automated containment

Blockchain Audit Trails (Optional)

Immutable contracts
Immutable audit logs

⸻

19. Key Security Policies

Policies Required

Password policy
Data retention policy
Incident response policy
Vendor management policy
Access review policy
Secure coding policy
Backup policy
AI governance policy

⸻

20. Recommended Team Structure

Core Team

Product

Product Manager
Technical Architect

Engineering

Frontend Engineers
Backend Engineers
DevOps Engineers
AI Engineers
QA Engineers
Security Engineers

Security

Security Architect
Penetration Tester
Compliance Lead

⸻

21. Estimated Architecture Pattern

Recommended architecture:

Modular Monolith Initially

Then evolve into:

Microservices Architecture

Reason:

Faster initial development
Easier deployment
Lower operational complexity
Easier future scaling

⸻

22. Recommended Database Design

Core Tables

CRM

Users
Roles
Permissions
Leads
Clients
Opportunities
Activities

Finance

Invoices
Payments
Subscriptions
Transactions

Contracts

Contracts
Signatures
Templates

Support

Tickets
Responses
SLA metrics

Security

Audit logs
Sessions
API keys
Security events

⸻

23. Most Critical Security Priorities

TOP PRIORITIES

MFA everywhere
Full audit logging
Encryption at rest and in transit
Zero Trust architecture
Role-based access control
AI permission isolation
Secure backups
Secure CI/CD
WAF + DDoS protection
Penetration testing before launch
SIEM monitoring
Secret management
Tenant isolation
API security
Secure document handling

⸻

24. Recommended MVP Scope

If you want a realistic first version:

Build First

Internal CRM

Lead management
Sales pipeline
Contacts
Client management

Client Portal

Login
Billing
Contracts
Ticketing
Service requests

Security

MFA
RBAC
Audit logs
Encryption

AI

AI assistant
AI summaries
AI workflow suggestions

⸻

25. Final Strategic Recommendation

This platform should be treated as:

A long-term enterprise product
A security-first architecture project
An AI-native business operating system
A future SaaS product

Do NOT:

Rush architecture
Ignore security early
Overcomplicate microservices initially
Allow unrestricted AI access
Store sensitive payment data improperly

Focus on:

Strong architecture
Secure foundations
Clean APIs
Proper permissions
AI governance
Scalability
Observability
Automation

⸻

26. Suggested Next Steps

Immediate Next Steps

Finalize feature scope
Create system architecture diagrams
Define database schema
Define RBAC permissions matrix
Define AI governance rules
Create UI/UX wireframes
Set up DevOps pipeline
Define API contracts
Build authentication system first
Begin modular backend architecture

⸻

27. Recommended Deliverables After This PRD

The next documents you should create are:

Technical Architecture Document
Database ERD
API Specification
Security Architecture Document
AI Governance Policy
DevOps Infrastructure Plan
UI/UX Wireframes
RBAC Matrix
Threat Modeling Report
Compliance Checklist
Development Roadmap
QA Testing Plan
Penetration Testing Plan
Incident Response Plan
Disaster Recovery Plan

⸻

28. Final Product Goal

The final platform should feel like:

Salesforce + Notion + Stripe + Jira + Zendesk + DocuSign + AI Assistant

But:

More secure
More automated
AI-native
Easier to manage
Tailored specifically to your IT business

⸻

END OF PRD